## Slide 1: Synapse -> Databricks Migration
VERY ROUGH DRAFT

## Slide 2
Testing Completed
Framework changes completed
Calls to databricks objects implemented in metadata
Remove layers – staging, external parquet
Reporting views transformed into databricks SQL
Dims, bridges and facts transformed into databricks SQL
Candidate dim, bridge and phase B fact and bdx fact for PoC
Options for Power BI access (views/materialized/clusters)
Static table loading
Understood candidate pattern for dim, bridge and fact databricks implementation – partitioning, clustering, liquid clustering
Additional consideration for Bdx facts in particular – very wide
Cluster types for ETL
Discussed architecture design for Power BI access to databricks
PoC – Dimension, bridge and fact
Kick Off & Design
Understood implementation pattern
Understood required framework changes
Understood and resolved performance concerns
Implementation – Dimensions, bridges and facts
Implementation – Reporting Views
Testing – Data Correctness, Performance, Reconciliation
Framework Integration
Hardening – Bug Fixing
See left
Update existing tests (unit, recon) to run against databricks
Release to environment
Parallel Running
Go/No go
Cutover
Continued

## Slide 3: Items to be discussed internally
Identify SQL Functions -HBKs, convertmonthyeartodateid, convertmonthyeartomonthid--check usage of least of 2 dates, space before cap functions in synapse, replicate in databricks --Sourav
Case Sensitive consideration - used upper in joins, where condition on text cols, should we apply trim? discussion on applying upper(trim(cols)) moving from raw to std
Addition of source ID's in master view - should come through cnf, update existing hbks
Generic code for defaults - this should be a single notebook that goes through all tables adding defaults for certain types where appropriate
Identify Generation - generic notebook to insert default values in dims, discussion to replace null to sensible values in dims
Progress on alternative fact structure for loading -- create a flowchart

## Slide 4: table creation and data migration from synapse to databricks, hbk updates (Sourav)
Extracted Tables,Columns metadata from Synapse and stored in Dataframes.
Updated the datatype mapping between source and target, Generated DDL statements for Databricks SQL and save them as separate files in migration storage account.
Created Delta tables by executing the same generated DDL statements in Databricks SQL.
To export data, Created an external table for every user table. This actually exports data to staging storage.
Import data into lakehouse from staging storage using COPY INTO statements. Data is converted to Delta format at this point.

## Slide 5: Dim Outwards Policy - nikunj
Build on top of conformed masterviews (used staging in synapse)
HBKs generated using the same function that generates HBKs in conformed layer (stored as bigint as compared to varbinary in synapse)
Code written in SQL commands
Created temp views as compared to CTAS in synapse
Overall structure of the code still remains the same
Clustered on valid from and to timestamps

## Slide 6: Dim BDX - KK
Build on top of conformed masterviews (used staging in synapse)
HBKs generated using the same function that generates HBKs in conformed layer (stored as bigint as compared to varbinary in synapse)
Code written in SQL commands
Created temp views as compared to CTAS in synapse
Updates and inserts are combined to a single merge statement
Try/catch and roll back to initial version as part of the first merge
Second merge statement for reactivated records
Third merge for updating orginal_id

## Slide 7: Bridge Line Outwards Policy - Nikunj
Build on top of conformed masterviews (used staging in synapse) and copied dims (from synapse)
HBKs in bridge generated using the same function that generates HBKs in conformed layer (stored as bigint as compared to varbinary in synapse)
HBKs were updated in the copied dims (so that the joins could happen)
Created temp views as compared to CTAS in synapse
Code written in SQL commands
Overall structure of the code still remains the same
Clustered on valid from and to timestamps

## Slide 8: Fact outwards settlement v1- Nikunj
Build on top of conformed masterviews (used staging in synapse) and copied dims (from synapse)
HBKs in fact generated using the same function that generates HBKs in conformed layer (stored as bigint as compared to varbinary in synapse)
HBKs were updated in the copied dims (so that the joins could happen)
Code written in SQL commands
Overall structure of the code was the same, the load took around 3 mins 20 sec
Clustered on valid from and to timestamps

## Slide 9: Fact outwards settlement v2- Nikunj
This approach had 2 changes;
  Rather than joining again and again on the base table and bringing in all the data in each join, separate base tables were created, joined with the required dims, and all these base table joined at once in the final step
  Accounting and development period updates, that used to happen post the fact loads in synapse, was updated so that it gets handled in a single insert
This provided better timings, v1 took 3 mins 20 sec whereas v2 took around 1 min 50 sec for the complete load

## Slide 10: Fact BDX - KK

## Slide 11: Summary Timings KK/Nikunj
Entity | Time Taken in Synapse | Time Taken in Databricks
Dim_Outwards_Policy | 24 sec | 23 sec
Dim_Bdx |  | 22 sec
Bridge_Line_Outwards_Policy | 25 sec | 25 sec
Fact_Outwards_Settlement | 6 mins 19 sec | 1 min 50 sec
Fact_Bdx_ |  | 1 hour

## Slide 12: Summary Timings KK/Nikunj
Entity | Time Taken in Synapse | Time Taken in Databricks | Cost Synapse | Cost Databricks
Dim_Outwards_Policy | 0.4 | 0.4 |  | 
Dim_Bdx |  | 0.36 |  | 
Bridge_Line_Outwards_Policy | 0.42 | 0.42 |  | 
Fact_Outwards_Settlement | 3.33 | 1.8 |  | 
Fact_Bdx_ |  | 60 |  | 

## Slide 13: Cost Comparison DB vs Synapse - Chris

## Slide 14: Concers/Queries - Chris/KK/Sourav/Nikunj
HBK, HVL updates across Dims, Bridges and Facts post data copy from synapse
IDs and Original ID updates post data copy from synapse
Division by 0 error in databricks

## Slide 15
Concerns / Unknowns | Answer | Resolved
Cluster Type – SQL Warehouse? Or do we NEED python – need to think about logging to metadata DB | Python clusters | Y
If SQL Warehouse then how do we log to the SQL database – or do we just log to a delta table (high concurrency…) | NA | Y
Limit of concurrent connections to databricks sql endpoint, 10? (power bi refresh impact) – Distribute tables across end points? | This would be controlled by the size of the cluster and the scalability of the number of clusters | Y
Strategy for temp tables. We use a lot during our load of facts (in particular) in synapse dedicated pool. Should we follow the same approach? | https://www.databricks.com/discover/pages/optimize-data-workloads-guide#intermediate-results | 
Lots of code we have (and could take advantage of) is in python functions. Moving this over to SQL Functions could be tricky… | Identify the functions that are used frequently inline in the SQL code and understand can be moved to SQL Functions. The exact items are still TBD | Y
Identity generation? | HBK code can be translated fairly easily. Identity generation is - GENERATED BY DEFAULT AS IDENTITY | N
Re-run of DWH entities- currently there is a different log table in synapse that prevents re-running of proc for same BED, once we bring dwh to databricks, whether we'll integrate the synapse and databricks log tables or dwh logging will be different from conformed | Canopius/EXL decision | 
Decision – clean and load or migrate data – Keys and ID’s HBK, HV and ID should get updated if we are not planning for a truncate load | Canopius/EXL decision | 
Approach for incremental load should be based on where clause or tbl_bed_history logic in dwh tables | Canopius/EXL decision | 

## Slide 16
Known changes |  | Resolved
Case sensitivity along with leading/training blanks in databricks (not in synapse) | Canopius/EXL | 
Functions changes -> produce a mapping table with confirmed values being the same, e.g. getdate() -> |  | 
Data type changes | These are documented in Synapse%20Migration%20Accelerator%20overview.pdf | Y
Delta table creation – metadata for these tables need to be created in metadata so notebook can create them – not done in synapse currently | Canopius/EXL for the metadata – also assisted by the synapse-migration-accelerator.dbc notebook and Synapse%20Migration%20Accelerator%20overview.pdf | Y
Handling of BED currently up to staging needs to be reimplemented | Canopius/EXL | 
MasterViews, External Parquet, External Staging and Staging layers can be merged as one | Canopius/EXL | 
Add source ID as part of HBK in conformed | Canopius/EXL | 

## Slide 17: Next Steps
Action Items | Queries
Is it the logic or the volume that dramatically increases the run time? | Replicate the transactions in the 3 source transaction tables. These will be also added to the dimension so lookups can work. We will look to increase the volume by 10 from ~3 million to ~30 million
How do the cost change while maintaining the performance when more work is happening in parallel. | Using the revised volume of the fact at ~30 million rows – create 10 versions of the transaction source table, target table and the notebooks. Run the variants in parallel.
Source View | Row Count | Target Table for testing | Row Count
insights_dev_001.conformedmasterviews.vwoutwards_settlement_detail | 5,938,034 | insights_dev_002.poc_synapse_databricks.conformedmasterviews_vwoutwards_settlement_detail | 59,380,340
insights_dev_001.conformedmasterviews.vwoutwards_transaction_link | 805,426 | insights_dev_002.poc_synapse_databricks.conformedmasterviews_vwoutwards_transaction_link | 8,054,260
insights_dev_001.conformedmasterviews.vwoutwards_transaction | 1,178,200 | insights_dev_002.poc_synapse_databricks.conformedmasterviews_vwoutwards_transaction | 1,1782,000